OPTIONS PAPER

MuleSoft CloudHub 2.0 Logging Architecture

Separation of Audit and Operational Logs

UPDATED DRAFT

| Document Status: | UPDATED DRAFT |
| --- | --- |
| Date: | April 12, 2026 |
| Author: | [Author Name] |
| Version: | 0.2 |
| Classification: | Internal - Confidential |

# Table of Contents

1. Executive Summary

2. Background and Current State

3. Problem Statement

4. Options Analysis

4.1 Option 1: Dual-Category Custom Connector

4.2 Option 2: Log Level-Based Separation

4.3 Option 3: Graylog Pipeline Filtering (Not Recommended)

4.4 Option 4: Selective Payload Logging with PII Masking

4.5 Option 5: Hybrid Approach (Recommended)

5. Effort Estimate Comparison

6. Security and Privacy Considerations

7. Options Comparison Matrix

8. Recommendation and Next Steps

9. Appendices

# 1. Executive Summary

This options paper presents a strategic approach to restructuring our MuleSoft CloudHub 2.0 logging architecture. The primary objective is to separate audit logs from operational logs to address storage accumulation issues in Graylog, improve security posture regarding PII data handling, and streamline developer access for troubleshooting.

The current architecture sends all logs, including payload data containing PII, to our centralized Graylog platform. This approach has led to excessive log accumulation, increased storage costs, privacy compliance concerns, and complex access management for developers.

Recommended Approach: Option 5 - A Hybrid approach combining a Dual-Category Custom Connector with selective log routing, and PII masking for audit logs sent to Graylog.

# 2. Background and Current State

## 2.1 Current Architecture Overview

Currently, all application logs, regardless of category or sensitivity, follow a single path to Graylog. CloudHub 2.0 provides default logging (100MB / 30 days), but our configuration bypasses this by forwarding everything to the enterprise centralized solution.

[INSERT DIAGRAM: Current Architecture Flowchart showing all application logs (MuleSoft Application → Custom JSON Logger → Log4j2 Appender) flowing into a single Graylog bucket]

## 2.2 Current Log Flow

MuleSoft Application → Custom JSON Logger → Log4j2 Appender → Graylog

## 2.3 CloudHub 2.0 Default Logging Capabilities

CloudHub 2.0 provides built-in logging infrastructure with the following characteristics:

| Feature | Specification |
| --- | --- |
| Storage Limit | 100 MB per application |
| Retention Period | 30 days (rolling) |
| Access | CloudHub Runtime Manager / Anypoint Platform |
| Log Download | Supported via Runtime Manager UI and API |
| Real-time Viewing | Available through Runtime Manager console |

# 3. Problem Statement

## 3.1 Log Volume and Storage

Rapid accumulation of full payloads in Graylog increases costs and degrades search performance. The current approach of sending all logs, including complete request/response payloads, has resulted in:

- Exponential growth in storage requirements

- Increased infrastructure and licensing costs

- Slower query performance affecting operational monitoring

- Retention policy challenges due to volume constraints

## 3.2 PII Data Exposure

Sensitive data (PII) is captured and stored in a centralized platform accessible to a wider audience, violating data minimization principles. This creates:

- Potential regulatory compliance violations (GDPR, CCPA)

- Increased breach impact if centralized platform is compromised

- Extended retention of sensitive data beyond operational necessity

## 3.3 Access Management Complexity

Developers require complex Graylog access approvals just for routine troubleshooting. This results in:

- Additional access request and approval workflows

- Broader access to PII data than operationally necessary

- Increased security attack surface

- Delayed troubleshooting due to access provisioning time

# 4. Options Analysis

## 4.1 Option 1: Dual-Category Custom Connector Upgrade

### Description

Upgrade the existing custom JSON logger connector to include a category selection mechanism, allowing developers to explicitly designate logs as either "Audit" or "Operational" at the point of logging.

### Implementation Details

- Add dropdown field to custom connector: com.mycompany.audit or com.mycompany.operational

- Configure Log4j2 with two appenders:

  - Graylog appender filtered for com.mycompany.audit logs only

  - Console/file appender for com.mycompany.operational logs (CloudHub default)

- Operational logs retained in CloudHub for 30 days / 100MB limit

- Audit logs forwarded to Graylog for long-term retention and compliance

### Log4j2 Configuration Example

<Loggers>

<Logger name="com.mycompany.audit" level="INFO" additivity="false">

<AppenderRef ref="GraylogAppender"/>

</Logger>

<Logger name="com.mycompany.operational" level="DEBUG" additivity="false">

<AppenderRef ref="Console"/>

</Logger>

</Loggers>

### Advantages

- Clear separation of concerns at the source

- Developers only need CloudHub access for operational troubleshooting

- Significant reduction in Graylog storage utilization

- Minimal impact on existing application code

### Disadvantages

- Requires connector upgrade and redeployment of all applications

- Developer training required for correct categorization

- Does not inherently address PII in audit logs

## 4.2 Option 2: Log Level-Based Separation

### Description

Utilize existing log levels (ERROR, WARN, INFO, DEBUG, TRACE) to differentiate between audit and operational logs without modifying the custom connector.

### Implementation Details

- Define logging convention: INFO/WARN/ERROR for audit purposes

- Define logging convention: DEBUG/TRACE for operational/troubleshooting

- Configure Graylog appender to only capture INFO level and above

- CloudHub default logging captures all levels including DEBUG/TRACE

### Advantages

- No custom connector modifications required

- Configuration-only change (Log4j2 filter)

- Faster implementation timeline

- Leverages standard logging practices

### Disadvantages

- Conflates log severity with log purpose (semantic mismatch)

- DEBUG logs may not always contain payload (inconsistent behavior)

- Less explicit intent - harder to audit and maintain

- May conflict with existing log level usage patterns

## 4.3 Option 3: Graylog Pipeline Filtering (Not Recommended)

### Description

Implement filtering rules within Graylog pipelines to separate, transform, or discard operational logs while retaining audit logs.

### Analysis: Not Recommended

While this option centralizes rule management, it fundamentally fails to solve our existing core problems:

- Fails on Network Overhead/Volume: All logs, including massive operational payloads, must still be transmitted over the network to Graylog before filtering occurs.

- Fails on Security: PII is still transmitted over the network and hits the Graylog ingestion layer before any masking can be applied.

- Fails on Access: It does not address developer access simplification; developers would still need Graylog access to view operational logs before they are discarded.

## 4.4 Option 4: Selective Payload Logging with PII Masking

### Description

Implement intelligent payload logging that automatically masks or excludes PII fields before logging, regardless of destination.

### Implementation Details

- Create PII field registry (configurable list of sensitive field names)

- Implement masking logic in custom connector (hash, redact, or tokenize)

- Support for DataWeave expressions to identify sensitive data patterns

- Configurable masking strategies per field or data type

### Masking Strategy Options

| Strategy | Description | Use Case |
| --- | --- | --- |
| Redaction | Replace with [REDACTED] | Names, addresses |
| Partial Mask | Show last 4 chars (****1234) | Account numbers, SSN |
| Hashing | SHA-256 hash of value | Correlation without exposure |
| Tokenization | Replace with reversible token | Support investigation |

### Advantages

- PII protection at source - never leaves application

- Enables full payload logging for troubleshooting without privacy risk

- Regulatory compliance by design

### Disadvantages

- Significant connector development effort

- Performance overhead for masking operations

- Requires ongoing maintenance of PII field registry

- Does not address log volume issues

## 4.5 Option 5: Hybrid Approach (Recommended)

### Description

Combine Option 1 (Dual-Category Connector) with Option 4 (PII Masking) to achieve both log separation and data protection.

[INSERT DIAGRAM: Proposed Hybrid Architecture showing developers routing Operational logs to CloudHub (short-term) and Audit logs through a PII Masking filter to Graylog (long-term)]

### Implementation Details

- Phase 1: Implement dual-category logging (Audit vs. Operational). Developers route operational logs to CloudHub for troubleshooting (auto-deleted after 30 days) and audit logs to Graylog.

- Phase 2: Add PII masking logic within the custom connector for all audit logs destined for Graylog.

### Log Flow Summary

| Log Type | Destination | Retention | PII Handling |
| --- | --- | --- | --- |
| Operational | CloudHub | 30 days / 100MB | Full payload (auto-deleted) |
| Audit | Graylog | Long-term | Masked at source |

### Advantages

- Comprehensive solution addressing all identified problems

- Developer access simplified (CloudHub only for troubleshooting)

- PII protected at the source before reaching centralized logging

- Phased implementation reduces risk and delivers early value

- Full troubleshooting capability preserved in short-term CloudHub logs

### Disadvantages

- Highest overall implementation effort

- Longer timeline to full implementation

- More complex testing requirements

# 5. Effort Estimate Comparison

The following table consolidates the estimated effort for each option, including development, testing, and rollout phases:

| Option | Development | Testing | Rollout | Total |
| --- | --- | --- | --- | --- |
| Option 1: Dual-Category Connector | 2-3 weeks | 1-2 weeks | 2-4 weeks | 5-9 weeks |
| Option 2: Log Level Separation | 1 week | 1 week | 1-2 weeks | 3-4 weeks |
| Option 3: Graylog Filtering | 1-2 weeks | 1 week | 1 week | 3-4 weeks |
| Option 4: PII Masking Only | 4-6 weeks | 2-3 weeks | 2-4 weeks | 8-13 weeks |
| Option 5: Hybrid (Recommended) | Phase 1 + 2 | See below | Phased | 7-9 weeks |

### Option 5 Phased Breakdown

| Phase | Development | Testing | Rollout | Subtotal |
| --- | --- | --- | --- | --- |
| Phase 1: Dual-Category Logging | 2-3 weeks | 1 week | 1-2 weeks | 4-6 weeks |
| Phase 2: PII Masking | 3-4 weeks | 1-2 weeks | Included | 4-5 weeks |

Note: Phase 1 delivers immediate value (volume reduction, simplified access) while Phase 2 adds security enhancement. Phases can overlap partially to compress timeline.

# 6. Security and Privacy Considerations

## 6.1 Data Classification

| Classification | Examples | Handling |
| --- | --- | --- |
| Restricted PII | SSN, DOB, Biometrics, Financial data | Never log; tokenize with secure vault |
| Sensitive PII | Name, Email, Phone, Address | Mask before centralized logging |
| Internal | Correlation IDs, Timestamps, Status codes | May log to centralized platform |

## 6.2 Regulatory Compliance - Simplified

While our systems must comply with various frameworks (GDPR, CCPA, PCI-DSS, internal policies), deep details of these specific laws are not strictly required for development and logging implementation. Rather, the architecture must satisfy two universal principles:

Data Minimization: We must only collect, transmit, and store the absolute minimum amount of personal data necessary. Sending unmasked operational payloads to long-term storage violates this principle.

Right to Protection & Erasure: Centralizing plain-text PII increases our breach impact and complicates compliance when users request data deletion. Masking data at the source mitigates this risk entirely.

## 6.3 Access Control Recommendations

| Role | CloudHub Logs | Graylog (Audit) | PII Access |
| --- | --- | --- | --- |
| Developer | Full Access | No Access | Masked Only |
| DevOps/Platform | Full Access | Read Access | Masked Only |
| Security Team | Read Access | Full Access | On Approval |
| Compliance/Audit | No Access | Read Access | On Approval |

# 7. Options Comparison Matrix

| Criteria | Opt 1 | Opt 2 | Opt 3 | Opt 4 | Opt 5 |
| --- | --- | --- | --- | --- | --- |
| Reduces Graylog Volume | ✔ Yes | ✔ Yes | ✘ No | ✘ No | ✔ Yes |
| Protects PII | ✘ No | ✘ No | ✘ No | ✔ Yes | ✔ Yes |
| Dev Access Simplified | ✔ Yes | ✔ Yes | ✘ No | ✘ No | ✔ Yes |
| Solves Core Problems | ∼ Partial | ∼ Partial | ✘ Fails | ∼ Partial | ✔ Yes |

Legend: ✔ = Fully Addressed | ∼ = Partially Addressed | ✘ = Not Addressed / Fails

# 8. Recommendation and Next Steps

## 8.1 Recommended Approach

Recommendation: Option 5 (Hybrid Approach) implemented in two phases.

### Phase 1: Dual-Category Logging (Quick Win)

Timeline: 4-6 weeks

Implement the connector upgrade so developers can route operational logs away from Graylog immediately. This solves the volume and access issues.

- Implement dual-category custom connector upgrade

- Configure Log4j2 for selective routing

- Establish logging guidelines for developers

- Immediate reduction in Graylog volume

### Phase 2: PII Masking (Security Enhancement)

Timeline: 4-5 weeks (after Phase 1)

Implement masking for the remaining audit logs to ensure regulatory compliance and secure our centralized platform.

- Implement PII field registry and masking logic

- Apply masking to audit logs destined for Graylog

- Full PII protection in centralized logging

## 8.2 Next Steps

| # | Action Item | Owner | Target |
| --- | --- | --- | --- |
| 1 | Present this options paper to technical and security teams for final approach selection | [Author] | Week 1 |
| 2 | Draft architecture diagrams to visualize the Option 5 data flow | [Architect] | Week 1 |
| 3 | Obtain security team approval for recommended approach | [Security] | Week 2 |
| 4 | Begin scoping development for Phase 1 (Custom Connector Upgrade) | [Dev Team] | Week 2 |
| 5 | Develop logging guidelines documentation for developers | [Author] | Week 3 |

# 9. Appendices

## 9.1 Glossary

- PII: Personally Identifiable Information

- Audit Log: Records of system events for compliance, security review, and historical analysis

- Operational Log: Logs used for real-time monitoring, troubleshooting, and debugging

- CloudHub 2.0: MuleSoft's cloud-based integration platform runtime

- Graylog: Open-source log management platform (enterprise logging solution)

## 9.2 References

- MuleSoft CloudHub 2.0 Documentation - Logging

- Log4j2 Configuration Reference

- GDPR Article 5 - Principles relating to processing of personal data

- Internal Data Governance Policy

## 9.3 Document History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 0.1 | - | [Author Name] | Initial draft |
| 0.2 | April 12, 2026 | [Author Name] | Updated Option 3 analysis, simplified compliance section, consolidated effort estimates |

--- End of Document ---