OPTIONS PAPER

MuleSoft CloudHub 2.0 Logging Architecture

Separation of Audit and Operational Logs

DRAFT

| Document Status: | DRAFT |
| --- | --- |
| Date: | April 12, 2026 |
| Author: | [Author Name] |
| Version: | 0.1 |
| Classification: | Internal - Confidential |

# 1. Executive Summary

This options paper presents a strategic approach to restructuring our MuleSoft CloudHub 2.0 logging architecture. The primary objective is to separate audit logs from operational logs to address storage accumulation issues in Graylog, improve security posture regarding PII data handling, and streamline developer access for troubleshooting purposes.

The current architecture sends all logs, including payload data containing PII, to our centralized Graylog platform. This approach has led to excessive log accumulation, increased storage costs, and potential privacy compliance concerns. Additionally, developers require Graylog access for routine troubleshooting, adding unnecessary complexity to access management.

This paper evaluates multiple options ranging from custom connector upgrades to implementing log masking strategies, providing the technical and security teams with comprehensive analysis for decision-making.

Recommended Approach: Option 1 - Dual-Category Custom Connector with selective log routing, combined with PII masking for audit logs sent to Graylog.

# Table of Contents

1. Executive Summary

2. Background and Current State

3. Problem Statement

4. Options Analysis

4.1 Option 1: Dual-Category Custom Connector

4.2 Option 2: Log Level-Based Separation

4.3 Option 3: Graylog Pipeline Filtering

4.4 Option 4: Selective Payload Logging with PII Masking

4.5 Option 5: Hybrid Approach

5. Security and Privacy Considerations

6. Options Comparison Matrix

7. Recommendation

8. Implementation Considerations

9. Next Steps

10. Appendices

# 2. Background and Current State

## 2.1 Current Architecture Overview

The existing logging infrastructure consists of the following components:

- Custom JSON Logger connector deployed in MuleSoft CloudHub 2.0

- Log4j2 appender configured to forward all logs to Graylog

- Graylog serves as the centralized logging platform (approved enterprise solution)

- Payload logging enabled for operational and troubleshooting purposes

- CloudHub 2.0 default logging with 100MB size limit and 30-day retention

## 2.2 Current Log Flow

All application logs, regardless of category or sensitivity, follow a single path:

MuleSoft Application → Custom JSON Logger → Log4j2 Appender → Graylog

## 2.3 CloudHub 2.0 Default Logging Capabilities

CloudHub 2.0 provides built-in logging infrastructure with the following characteristics:

| Feature | Specification |
| --- | --- |
| Storage Limit | 100 MB per application |
| Retention Period | 30 days (rolling) |
| Access | CloudHub Runtime Manager / Anypoint Platform |
| Log Download | Supported via Runtime Manager UI and API |
| Real-time Viewing | Available through Runtime Manager console |

# 3. Problem Statement

## 3.1 Primary Challenges

### 3.1.1 Log Volume and Storage Accumulation

The current approach of sending all logs, including full payloads, to Graylog has resulted in:

- Rapid accumulation of log data in the centralized platform

- Increased storage costs and infrastructure requirements

- Performance degradation in log search and analysis operations

- Retention policy challenges due to volume constraints

### 3.1.2 PII Data Exposure

Payload logging introduces significant privacy and compliance concerns:

- Personally Identifiable Information (PII) is captured in logs

- Sensitive data stored in centralized platform accessible to wider audience

- Potential GDPR, CCPA, and internal data governance policy violations

- Extended retention of sensitive data beyond operational necessity

### 3.1.3 Access Management Complexity

The current architecture creates unnecessary access management overhead:

- Developers require Graylog access for routine troubleshooting

- Additional access request and approval workflows

- Broader access to PII data than operationally necessary

- Increased security attack surface

## 3.2 Business Requirements

Any proposed solution must satisfy the following requirements:

- Maintain audit trail capability for compliance and security purposes

- Preserve operational troubleshooting capabilities for development teams

- Reduce storage footprint in Graylog

- Minimize PII exposure in centralized logging

- Simplify developer access for troubleshooting

- Comply with data privacy regulations and internal policies

# 4. Options Analysis

## 4.1 Option 1: Dual-Category Custom Connector Upgrade

### Description

Upgrade the existing custom JSON logger connector to include a category selection mechanism, allowing developers to explicitly designate logs as either "Audit" or "Operational" at the point of logging.

### Implementation Details

- Add dropdown field to custom connector: com.mycompany.audit or com.mycompany.operational

- Configure Log4j2 with two appenders:

  - Graylog appender filtered for com.mycompany.audit logs only

  - Console/file appender for com.mycompany.operational logs (CloudHub default)

- Operational logs retained in CloudHub for 30 days / 100MB limit

- Audit logs forwarded to Graylog for long-term retention and compliance

### Log4j2 Configuration Example

The following configuration demonstrates the dual-appender approach:

<Loggers>

<Logger name="com.mycompany.audit" level="INFO" additivity="false">

<AppenderRef ref="GraylogAppender"/>

</Logger>

<Logger name="com.mycompany.operational" level="DEBUG" additivity="false">

<AppenderRef ref="Console"/>

</Logger>

</Loggers>

### Advantages

- Clear separation of concerns at the source

- Developers only need CloudHub access for operational troubleshooting

- Significant reduction in Graylog storage utilization

- Minimal impact on existing application code

- Developer-controlled classification at logging point

### Disadvantages

- Requires connector upgrade and redeployment of all applications

- Developer training required for correct categorization

- Risk of miscategorization (operational marked as audit or vice versa)

- Does not inherently address PII in audit logs

### Effort Estimate

Development: 2-3 weeks | Testing: 1-2 weeks | Rollout: 2-4 weeks (phased)

## 4.2 Option 2: Log Level-Based Separation

### Description

Utilize existing log levels (ERROR, WARN, INFO, DEBUG, TRACE) to differentiate between audit and operational logs without modifying the custom connector.

### Implementation Details

- Define logging convention: INFO/WARN/ERROR for audit purposes

- Define logging convention: DEBUG/TRACE for operational/troubleshooting

- Configure Graylog appender to only capture INFO level and above

- CloudHub default logging captures all levels including DEBUG/TRACE

### Advantages

- No custom connector modifications required

- Configuration-only change (Log4j2 filter)

- Faster implementation timeline

- Leverages standard logging practices

### Disadvantages

- Conflates log severity with log purpose (semantic mismatch)

- DEBUG logs may not always contain payload (inconsistent behavior)

- Less explicit intent - harder to audit and maintain

- May conflict with existing log level usage patterns

### Effort Estimate

Development: 1 week | Testing: 1 week | Rollout: 1-2 weeks

## 4.3 Option 3: Graylog Pipeline Filtering

### Description

Implement filtering rules within Graylog pipelines to separate, transform, or discard operational logs while retaining audit logs.

### Implementation Details

- Create Graylog pipeline rules to identify operational vs. audit logs

- Route operational logs to short-retention stream or discard entirely

- Apply PII masking rules within Graylog processing pipeline

- Maintain separate indices with different retention policies

### Advantages

- No MuleSoft application changes required

- Centralized rule management in Graylog

- Flexible pattern matching and transformation capabilities

- Can implement PII masking at ingestion point

### Disadvantages

- All logs still transmitted to Graylog (network overhead)

- Processing overhead on Graylog infrastructure

- Does not address developer access simplification

- Requires Graylog administrative expertise

- PII still transmitted over network before masking

### Effort Estimate

Development: 1-2 weeks | Testing: 1 week | Rollout: 1 week

## 4.4 Option 4: Selective Payload Logging with PII Masking

### Description

Implement intelligent payload logging that automatically masks or excludes PII fields before logging, regardless of destination.

### Implementation Details

- Create PII field registry (configurable list of sensitive field names)

- Implement masking logic in custom connector (hash, redact, or tokenize)

- Support for DataWeave expressions to identify sensitive data patterns

- Configurable masking strategies per field or data type

### Masking Strategy Options

| Strategy | Description | Use Case |
| --- | --- | --- |
| Redaction | Replace with [REDACTED] | Names, addresses |
| Partial Mask | Show last 4 chars (****1234) | Account numbers, SSN |
| Hashing | SHA-256 hash of value | Correlation without exposure |
| Tokenization | Replace with reversible token | Support investigation |

### Advantages

- PII protection at source - never leaves application

- Enables full payload logging for troubleshooting without privacy risk

- Regulatory compliance by design

- Configurable and extensible masking rules

### Disadvantages

- Significant connector development effort

- Performance overhead for masking operations

- Requires ongoing maintenance of PII field registry

- Risk of missing new PII fields in evolving data models

- Does not address log volume issues

### Effort Estimate

Development: 4-6 weeks | Testing: 2-3 weeks | Rollout: 2-4 weeks

## 4.5 Option 5: Hybrid Approach (Recommended)

### Description

Combine Option 1 (Dual-Category Connector) with Option 4 (PII Masking) to achieve both log separation and data protection.

### Implementation Details

- Phase 1: Implement dual-category logging (audit vs. operational)

- Phase 2: Add PII masking for audit logs sent to Graylog

- Operational logs (CloudHub): Full payload for troubleshooting, auto-deleted

- Audit logs (Graylog): Masked payload for compliance, long-term retention

### Advantages

- Comprehensive solution addressing all identified problems

- Phased implementation reduces risk

- Developer access simplified (CloudHub only for troubleshooting)

- PII protected in centralized logging

- Reduced Graylog storage requirements

- Full troubleshooting capability preserved in short-term CloudHub logs

### Disadvantages

- Highest implementation effort

- Longer timeline to full implementation

- More complex testing requirements

### Effort Estimate

Phase 1: 3-4 weeks | Phase 2: 4-5 weeks | Total: 7-9 weeks

# 5. Security and Privacy Considerations

## 5.1 Data Classification

The following data classification framework should guide logging decisions:

| Classification | Examples | Handling |
| --- | --- | --- |
| Restricted PII | SSN, DOB, Biometrics, Financial data | Never log; if required, tokenize with secure vault |
| Sensitive PII | Name, Email, Phone, Address | Mask before centralized logging |
| Internal | Correlation IDs, Timestamps, Status codes | May log to centralized platform |
| Public | API versions, HTTP methods, Endpoints | Safe to log anywhere |

## 5.2 Regulatory Compliance

Any logging solution must comply with:

- GDPR (Article 5 - Data Minimization; Article 17 - Right to Erasure)

- CCPA (Consumer data protection requirements)

- PCI-DSS (If handling payment data - strict logging restrictions)

- Internal Data Governance Policy

- Industry-specific regulations (HIPAA, SOX, etc. as applicable)

## 5.3 Access Control Recommendations

| Role | CloudHub Logs | Graylog (Audit) | PII Access |
| --- | --- | --- | --- |
| Developer | Full Access | No Access | Masked Only |
| DevOps/Platform | Full Access | Read Access | Masked Only |
| Security Team | Read Access | Full Access | On Approval |
| Compliance/Audit | No Access | Read Access | On Approval |

## 5.4 Risk Assessment

| Risk | Mitigation | Current | After |
| --- | --- | --- | --- |
| PII exposure in logs | Masking at source | HIGH | LOW |
| Unauthorized access | Role-based access | MEDIUM | LOW |
| Data breach impact | Reduced PII in central | HIGH | LOW |
| Compliance violation | Automated masking | HIGH | LOW |

# 6. Options Comparison Matrix

| Criteria | Opt 1 | Opt 2 | Opt 3 | Opt 4 | Opt 5 |
| --- | --- | --- | --- | --- | --- |
| Reduces Graylog Volume | ✔ Yes | ✔ Yes | ∼ Partial | ✘ No | ✔ Yes |
| Protects PII | ✘ No | ✘ No | ∼ Partial | ✔ Yes | ✔ Yes |
| Dev Access Simplified | ✔ Yes | ✔ Yes | ✘ No | ✘ No | ✔ Yes |
| Audit Capability | ✔ Yes | ∼ Limited | ✔ Yes | ✔ Yes | ✔ Yes |
| Troubleshooting | ✔ Yes | ✔ Yes | ✔ Yes | ∼ Limited | ✔ Yes |
| Implementation Effort | Medium | Low | Low | High | High |
| Risk Level | Low | Medium | Low | Medium | Low |

Legend: ✔ = Fully Addressed | ∼ = Partially Addressed | ✘ = Not Addressed

# 7. Recommendation

## 7.1 Recommended Approach

Based on the analysis, we recommend Option 5: Hybrid Approach implemented in two phases.

### Phase 1: Dual-Category Logging (Quick Win)

- Implement dual-category custom connector upgrade

- Configure Log4j2 for selective routing

- Establish logging guidelines for developers

- Immediate reduction in Graylog volume

- Timeline: 4-6 weeks

### Phase 2: PII Masking (Security Enhancement)

- Implement PII field registry and masking logic

- Apply masking to audit logs destined for Graylog

- Full PII protection in centralized logging

- Timeline: 4-5 weeks (after Phase 1)

## 7.2 Rationale

This phased approach provides:

- Immediate value delivery with Phase 1 (storage reduction, simplified access)

- Risk mitigation through incremental implementation

- Complete solution addressing all identified problems

- Flexibility to adjust Phase 2 based on Phase 1 learnings

- Strong security posture improvement

# 8. Implementation Considerations

## 8.1 Technical Prerequisites

- Custom connector source code access and build pipeline

- Log4j2 configuration management process

- CloudHub 2.0 deployment automation (Azure DevOps CI/CD)

- Testing environments for validation

## 8.2 Rollout Strategy

- Pilot: Deploy to non-production environment, validate functionality

- Canary: Roll out to 1-2 low-risk production applications

- Phased: Gradual rollout to remaining applications (by criticality tier)

- Complete: Full deployment with monitoring period

## 8.3 Change Management

- Developer training on log categorization guidelines

- Updated logging standards documentation

- Code review checklist update for log categorization

- Communication plan for access changes

# 9. Next Steps

| # | Action Item | Owner | Target |
| --- | --- | --- | --- |
| 1 | Present options paper to technical and security teams | [Author] | Week 1 |
| 2 | Gather feedback and finalize approach selection | [Team Lead] | Week 2 |
| 3 | Obtain security team approval for recommended approach | [Security] | Week 2 |
| 4 | Create detailed implementation plan | [Architect] | Week 3 |
| 5 | Begin Phase 1 development | [Dev Team] | Week 4 |
| 6 | Develop logging guidelines documentation | [Author] | Week 4 |

# 10. Appendices

## 10.1 Glossary

- PII: Personally Identifiable Information

- Audit Log: Records of system events for compliance, security review, and historical analysis

- Operational Log: Logs used for real-time monitoring, troubleshooting, and debugging

- CloudHub 2.0: MuleSoft's cloud-based integration platform runtime

- Graylog: Open-source log management platform (enterprise logging solution)

## 10.2 References

- MuleSoft CloudHub 2.0 Documentation - Logging

- Log4j2 Configuration Reference

- GDPR Article 5 - Principles relating to processing of personal data

- Internal Data Governance Policy v[X.X]

## 10.3 Document History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 0.1 | April 12, 2026 | [Author Name] | Initial draft |

--- End of Document ---